# Survivor Draft App — Login, Roles, Leagues (AI Implementation Plan)

Purpose: Add authentication, leagues (create/join via invite code), roles (Admin vs Team User), and team ownership (one user per team).

## 1) Requirements (Source of Truth)

Roles:

☐ Admin (league owner): can change anything (team names, assignments, reset, league settings, invite code).

☐ Member (team user): view everything; can assign/unassign ONLY for their own team; can rename ONLY their own team; cannot reset; cannot change other teams; cannot delete players/members.

Leagues:

☐ Users can belong to multiple leagues.

☐ Join by invite code. On join, user is assigned to the first unused team slot (1–8).

☐ If all 8 teams are taken, joining fails with a clear message.

Views to add:

☐ /login (landing + login; optional signup).

☐ /leagues (list leagues; create league; join league by code).

☐ /league/:leagueId (draft board scoped to league; requires login).

## 2) Data Model (Implement Before UI)

☐ users: { id, email, displayName? }

☐ leagues: { id, name, ownerUserId, inviteCode, createdAt, updatedAt }

☐ teams: { id, leagueId, slotNumber(1–8), name, ownerUserId|null }

☐ memberships: { id, leagueId, userId, role('admin'|'member'), teamId|null, createdAt }

☐ players: global reference data (id, name, photoUrl, age, tribe, seasons...).

☐ league_draft_state: { leagueId, assignmentByPlayerId(map playerId->teamId|null), updatedAt }

## 3) Authorization Rules (Enforce in One Place)

Create permission helpers:

☐ canRenameTeam(user, team) => admin OR team.ownerUserId == user.id

☐ canAssignPlayer(user, teamTarget) => admin OR teamTarget.ownerUserId == user.id

☐ canUnassignPlayer(user, teamTarget) => admin OR teamTarget.ownerUserId == user.id

☐ canResetLeague(user, league) => admin only

IMPORTANT: enforce in service/API layer, not only in the UI.

## 4) Step-by-Step Build Checklist

### Phase 1 — Auth Skeleton

☐ Add auth (hosted or local).

☐ Build AuthContext/store: currentUser, signIn, signOut (and optional signUp).

☐ Protected routes: unauth → /login, auth → /leagues.

Acceptance: ☐ login works ☐ logout returns to /login

### Phase 2 — Leagues Home Page (/leagues)

UI:

☐ Leagues list (name, role badge, team assignment, Open button).

☐ Create league form (league name).

☐ Join league form (invite code).

Logic:

☐ Query memberships for current user; fetch league + team display.

Acceptance: ☐ leagues show ☐ create works ☐ join works

### Phase 3 — Create League Flow (Admin)

On create league:

☐ Generate unique inviteCode (6–8 chars, uppercase+digits).

☐ Create league record (ownerUserId=currentUser.id).

☐ Create 8 team records (slot 1..8, name Team 1..Team 8, ownerUserId=null).

☐ Create admin membership (role=admin, teamId optional).

☐ Initialize league_draft_state (all unassigned).

Acceptance: ☐ invite code visible ☐ 8 teams exist ☐ admin can edit anything

### Phase 4 — Join League Flow (Member)

On join with invite code:

☐ Find league by inviteCode.

☐ If already a member, show 'Already joined'.

☐ Find first team with ownerUserId == null (ordered by slotNumber).

☐ If none, fail with 'League is full'.

☐ Assign that team to user (teams.ownerUserId=user.id).

☐ Create membership (role=member, teamId=assigned team).

Concurrency: use transaction/conditional update so two users can’t claim same team.

Acceptance: ☐ users get unique team slots ☐ 9th user blocked

### Phase 5 — Draft Page Permissions (/league/:leagueId)

☐ Load league + membership; derive role + userTeamId.

☐ Gate UI controls based on role/team ownership.

☐ Enforce permissions in service methods: renameTeam, assignPlayer, unassignPlayer, resetLeague.

Acceptance: ☐ members can only edit their team ☐ admin can edit all

### Phase 6 — Admin Controls

☐ Admin-only Reset league (confirm dialog).

☐ Reset clears assignments; decide whether team names persist.

Optional later: regenerate invite code, remove member/free team slot.

## 5) Required UI Messages

☐ Join success: 'Joined {league}. You are Team {slotNumber}.'

☐ League full: 'This league is full (8/8 teams taken).'

☐ Already joined: 'You’re already in this league.'

☐ Unauthorized: 'You can only edit your own team.'

## 6) Test Scenarios (Must Pass)

☐ Admin creates league → invite code exists → 8 teams exist.

☐ User A joins → gets Team 1 (or first open).

☐ User B joins → gets Team 2.

☐ Up to 8 users join → Team 8 taken.

☐ 9th join fails with 'League is full'.

☐ Member cannot rename other teams.

☐ Member cannot assign players to other teams.

☐ Admin can override any assignment.

☐ Everyone can view all teams and player details.

## 7) Open Decisions

☐ Does admin also take a team slot? (Yes/No)

☐ Reset keeps team names? (Yes/No)

☐ Invite code visible to members? (Admin-only / View-only for all)

☐ Auth approach: hosted+DB vs local-only prototype