# Survivor Team Drafting App – Build Checklist (MVP → Expandable)

## 0) Project Goal and Scope

MVP Requirements:

☐ Show all 24 Survivor players (cards with photo + name).

☐ Support 8 teams.

☐ Allow editing team names.

☐ Assign players to one of 8 teams.

☐ Remove/unassign players from teams.

☐ Clicking a player photo opens a Player Details view showing:

☐ Seasons competed in

☐ Placements

☐ Tribe

☐ Age

Not Required for MVP (Later Phases):

☐ Authentication

☐ Snake draft logic / timers

☐ Real-time collaboration

☐ Admin roles / pick locking

☐ Advanced stat expansion

## 1) Architecture Decisions

☐ Single Page App structure.

☐ Draft Board page.

☐ Player Details modal or route.

Data Storage (MVP Recommendation):

☐ Use LocalStorage with key: survivor_draft_state_v1.

## 2) Data Model Design

Player Object Fields:

☐ id (unique)

☐ name

☐ photoUrl

☐ age

☐ tribe

☐ seasons (array with season + placement)

Team Object Fields:

☐ id

☐ name

☐ playerIds (array)

Draft State:

☐ playersById or players[]

☐ teams[] (8 total)

☐ assignmentByPlayerId map

## 3) Starter Data

☐ Create players.json with 24 players.

☐ Ensure unique IDs.

☐ Provide placeholder values where needed.

☐ Initialize 8 default teams (Team 1–Team 8).

## 4) Draft Board Layout

☐ Header with app title.

☐ Optional Reset button.

☐ Teams panel section.

☐ Player pool section.

Acceptance:

☐ All 8 teams visible.

☐ All 24 players visible.

## 5) Team Name Editing

☐ Editable team name field.

☐ Changes update state.

☐ Persist via LocalStorage.

## 6) Player Cards

☐ Photo thumbnail.

☐ Player name.

☐ Assigned team indicator.

☐ Placeholder for missing photos.

## 7) Player Assignment Logic

☐ Clicking player opens Assign picker.

☐ Selecting team updates assignment.

☐ Reassignment removes from previous team.

☐ Option to set Unassigned.

Business Rules:

☐ Player can belong to only one team.

☐ No duplicate roster entries.

## 8) Team Rosters

☐ Display team name.

☐ List assigned players.

☐ Remove/unassign control.

Acceptance:

☐ Roster always matches assignment mapping.

## 9) Player Details View

☐ Larger photo.

☐ Name.

☐ Age.

☐ Tribe.

☐ Seasons list.

☐ Placements.

☐ Close button works.

## 10) Persistence

☐ Save state on change.

☐ Load from LocalStorage on startup.

☐ Reset clears LocalStorage and state.

## 11) Quality & Edge Cases

☐ Handle missing stats gracefully.

☐ Prevent duplicate assignments.

☐ Basic responsive layout.

☐ No runtime errors.

## Definition of Done (MVP)

☐ 24 players render with photos.

☐ 8 editable teams.

☐ Assignment/unassignment works.

☐ Player details modal works.

☐ State persists across refresh.

☐ Reset works properly.