# Convert Static Survivor Draft App → Multi-User (Next.js + Neon + Prisma + Auth) — AI Build Plan

Current repo is a static site (index.html, app.js, styles.css, players.json/csv, photos/). Goal is a real multi-user app with login, leagues, roles, invite codes, and a Neon Postgres database, deployed on Vercel.

## 0) Target Architecture (Decision Locked for this Plan)

☐ Framework: Next.js (App Router) hosted on Vercel

☐ Database: Neon Postgres

☐ ORM: Prisma

☐ Auth: NextAuth.js (Auth.js)

☐ Deployment: Vercel + Environment Variables

## 1) Pre-flight Checklist

☐ Confirm Node.js + npm work locally (node -v, npm -v).

☐ Confirm your repo is on GitHub (already done).

☐ Confirm Neon project exists (already done).

☐ Commit your current static files so you can always roll back.

☐ Decide: keep old static version under /legacy or replace completely.

## 2) Create a Next.js App in This Repo

Goal: turn repo into a standard Next.js project so Vercel can build + run API routes.

Steps:

1. ☐ (Recommended) Create a folder /legacy and move your current static files into it (optional but nice).

2. ☐ In the repo root, run: npx create-next-app@latest .

3. ☐ Choose options: TypeScript=Yes, ESLint=Yes, src/=Yes, App Router=Yes.

4. ☐ Run locally: npm run dev and open http://localhost:3000

Acceptance:

☐ Next.js starter page loads locally.

☐ package.json exists at repo root.

## 3) Move Your Existing Assets Into Next.js

Steps:

☐ Move /photos → /public/photos (so images are served at /photos/...).

☐ Move players.json → /src/data/players.json (recommended) OR /public/players.json (fetchable).

☐ Move styles.css into /src/app/globals.css OR keep as a module and import in components.

☐ Convert app.js logic into React components (no global script tags).

Acceptance:

☐ Photos load from /photos/...

☐ Player data is accessible (import or fetch).

## 4) Prisma + Neon Database Setup

Steps:

1. ☐ Install Prisma: npm i prisma --save-dev && npm i @prisma/client

2. ☐ Init Prisma: npx prisma init

3. ☐ Add .env locally: DATABASE_URL=<Neon pooled connection string>

4. ☐ (Recommended) Add DIRECT_URL=<Neon non-pooled connection string> for migrations.

5. ☐ Define schema models: User, League, Team(8), Membership(role+teamId), Assignment/DraftState.

6. ☐ Migrate: npx prisma migrate dev --name init

7. ☐ Verify: npx prisma studio

Acceptance:

☐ Tables exist in Neon.

☐ prisma studio connects and shows data.

## 5) Auth (Login) Setup — NextAuth

Steps:

1. ☐ Install: npm i next-auth

2. ☐ Choose provider: Credentials (email+password) OR Google OAuth.

3. ☐ Create route: /src/app/api/auth/[...nextauth]/route.ts

4. ☐ Add session provider to your layout.

5. ☐ Build /login page and redirect to /leagues after login.

6. ☐ Protect routes so unauth users go to /login.

Acceptance:

☐ Login works locally.

☐ Logout works.

☐ Session available in server actions/routes.

## 6) Build the Required Pages

### 6.1 /leagues — List, Create, Join

UI: ☐ List leagues (name, role, team assignment, Open). ☐ Create league form. ☐ Join by invite code form.

Backend:

☐ Create League: create League + generate inviteCode + create 8 Teams + create Membership(role=admin).

☐ Join League: lookup by inviteCode + find first unowned team + claim it (transaction) + create Membership(role=member, teamId).

Acceptance:

☐ League creation produces an invite code.

☐ Joining assigns first available team and blocks when full (8/8).

### 6.2 /league/[leagueId] — Draft Board

☐ Show all players (cards with photos).

☐ Show 8 teams with editable names (permissions apply).

☐ Player details modal (stats).

☐ Assign/unassign players; state stored in DB.

Permissions:

☐ Admin can edit anything.

☐ Member can rename ONLY their team and assign/unassign ONLY for their team; view everything.

☐ Enforce permissions server-side (not just hiding buttons).

Acceptance:

☐ Member cannot modify other teams via UI or direct request.

☐ Admin can override assignments.

## 7) Player Data Strategy

Choose one:

☐ Option A (fast): keep players.json in repo as reference data (recommended for now).

☐ Option B (robust): store players in DB with a seed script.

If Option B: ☐ create prisma/seed.ts and run npx prisma db seed.

## 8) Deploy to Vercel (Production)

Steps:

1. ☐ Push Next.js changes to GitHub.

2. ☐ In Vercel, import the repo (framework should auto-detect Next.js).

3. ☐ Add Env Vars in Vercel: DATABASE_URL, DIRECT_URL, NEXTAUTH_SECRET, NEXTAUTH_URL, plus OAuth keys if used.

4. ☐ Apply migrations on deploy: set build to `npx prisma migrate deploy && npm run build` (recommended).

5. ☐ Deploy and test create/join league and assignments.

Acceptance:

☐ App loads on Vercel.

☐ Login works in production.

☐ DB writes work (create league, join league, assign players).

## 9) Security & Reliability Must-Dos

☐ Ensure .env is gitignored; never commit secrets.

☐ Validate permissions on every mutation (create/join/rename/assign/unassign/reset).

☐ Use transactions/conditional updates when claiming teams so two users can't claim the same slot.

☐ Add clear error messages for: league full, already joined, unauthorized actions.

## 10) Definition of Done

☐ Next.js + Prisma + Neon connected locally.

☐ Auth works (login/logout).

☐ /leagues page works (list/create/join).

☐ /league/[leagueId] draft board works with DB-backed state.

☐ Permissions enforced (member only edits their own team).

☐ Deployed on Vercel with env vars set and migrations applied.